# Multilingual (Japanese/English) Implementation Plan

## Summary

Implement full i18n support for the Customer Portal using next-intl with: - URL subdirectory strategy (/en/, /ja/) - Translation files for UI + product names (by SKU) - Full portal scope (public + account pages) - No Salesforce/WHMCS API changes required

## Architecture Decisions

| Decision | Choice | Rationale |
| --- | --- | --- |
| URL Strategy | Subdirectory (/ja/, /en/) | Best SEO, single domain, native Next.js support |
| i18n Library | next-intl v4.x | Best App Router support, type-safe, active maintenance |
| Product Names | Translation files (by SKU) | No SF schema changes, faster implementation |
| Language Storage | WHMCS language field | Already supported, persists preference |
| Default Language | English | Fallback for missing translations |

## Impact Assessment

### What Changes

| Layer | Impact | Changes |
| --- | --- | --- |
| Portal | HIGH | Directory restructure, all pages get translations |
| Domain | NONE | Formatting utils already accept locale |
| BFF | NONE | No API changes, language via WHMCS profile |
| Salesforce | NONE | No schema changes |
| WHMCS | NONE | Already supports language field |

### Data Flow (Unchanged)

Portal (i18n via next-intl)
    ↓ PATCH /me {language: "ja"}
BFF (passes through)
    ↓
WHMCS (stores language preference)

## Directory Structure Changes

### Before

apps/portal/src/app/
├── layout.tsx
├── sitemap.ts
├── (public)/
│   └── (site)/page.tsx
└── account/
    └── page.tsx

### After

apps/portal/
├── messages/                    # NEW: Translation files
│   ├── en.json
│   └── ja.json
├── src/
│   ├── i18n/                    # NEW: i18n configuration
│   │   ├── routing.ts
│   │   ├── request.ts
│   │   └── navigation.ts
│   ├── middleware.ts            # NEW: Locale detection + routing
│   └── app/
│       ├── sitemap.ts           # MODIFIED: Multi-locale
│       └── [locale]/            # NEW: Dynamic locale segment
│           ├── layout.tsx       # MOVED + MODIFIED
│           ├── (public)/
│           │   └── (site)/page.tsx
│           └── account/
│               └── page.tsx

## Files to Create

| File | Purpose |
| --- | --- |
| apps/portal/messages/en.json | English translations (UI + products) |
| apps/portal/messages/ja.json | Japanese translations (UI + products) |
| apps/portal/src/i18n/routing.ts | Locale config, prefix strategy |
| apps/portal/src/i18n/request.ts | Server-side locale resolution |
| apps/portal/src/i18n/navigation.ts | Locale-aware Link, redirect, useRouter |
| apps/portal/src/middleware.ts | Locale detection, merge with existing CSP |
| apps/portal/src/components/molecules/LanguageSwitcher/ | Language toggle component |
| apps/portal/global.d.ts | TypeScript types for translations |

## Translation File Structure

// messages/en.json
{
  "common": {
    "signIn": "Sign in",
    "signOut": "Sign out",
    "loading": "Loading...",
    "save": "Save",
    "cancel": "Cancel"
  },
  "nav": {
    "services": "Services",
    "about": "About",
    "support": "Support",
    "account": "My Account"
  },
  "products": {
    "tiers": {
      "gold": "Gold",
      "silver": "Silver",
      "platinum": "Platinum"
    },
    "features": {
      "gold": ["NTT modem + ISP", "Two protocols: IPoE or PPPoE", "..."],
      "silver": ["..."],
      "platinum": ["..."]
    },
    "bysku": {
      "INT-GOLD-001": "Gold Internet Plan",
      "INT-SILVER-001": "Silver Internet Plan",
      "SIM-100GB": "100GB SIM Plan"
    }
  },
  "home": {
    "hero": {
      "title": "Internet, Mobile & IT Services for Expats in Japan"
    }
  },
  "account": {
    "dashboard": {
      "title": "Dashboard",
      "welcome": "Welcome back, {name}"
    },
    "billing": {
      "title": "Billing",
      "invoices": "Invoices"
    }
  },
  "metadata": {
    "home": {
      "title": "Assist Solutions - IT Services",
      "description": "One stop IT solution..."
    }
  }
}

// messages/ja.json
{
  "common": {
    "signIn": "ログイン",
    "signOut": "ログアウト",
    "loading": "読み込み中...",
    "save": "保存",
    "cancel": "キャンセル"
  },
  "nav": {
    "services": "サービス",
    "about": "会社概要",
    "support": "サポート",
    "account": "マイアカウント"
  },
  "products": {
    "tiers": {
      "gold": "ゴールド",
      "silver": "シルバー",
      "platinum": "プラチナ"
    },
    "bysku": {
      "INT-GOLD-001": "ゴールドインターネットプラン",
      "INT-SILVER-001": "シルバーインターネットプラン",
      "SIM-100GB": "100GB SIMプラン"
    }
  },
  "home": {
    "hero": {
      "title": "外国人向けインターネット・モバイル・ITサービス"
    }
  },
  "account": {
    "dashboard": {
      "title": "ダッシュボード",
      "welcome": "おかえりなさい、{name}さん"
    }
  }
}

## Key Code Patterns

### i18n Configuration

// src/i18n/routing.ts
import { defineRouting } from 'next-intl/routing';

export const routing = defineRouting({
  locales: ['en', 'ja'],
  defaultLocale: 'en',
  localePrefix: 'always'
});

// src/i18n/request.ts
import { getRequestConfig } from 'next-intl/server';
import { routing } from './routing';

export default getRequestConfig(async ({ requestLocale }) => {
  let locale = await requestLocale;
  if (!locale || !routing.locales.includes(locale as any)) {
    locale = routing.defaultLocale;
  }
  return {
    locale,
    messages: (await import(`../../messages/${locale}.json`)).default
  };
});

### Server Component Usage

// app/[locale]/account/page.tsx
import { getTranslations } from 'next-intl/server';

export default async function DashboardPage() {
  const t = await getTranslations('account.dashboard');
  return <h1>{t('title')}</h1>;
}

### Client Component Usage

// components/LoginButton.tsx
'use client';
import { useTranslations } from 'next-intl';

export function LoginButton() {
  const t = useTranslations('common');
  return <button>{t('signIn')}</button>;
}

### Product Name by SKU

// features/services/hooks/useProductName.ts
import { useTranslations } from 'next-intl';

export function useProductName(sku: string, fallbackName: string) {
  const t = useTranslations('products.bysku');
  // Returns translated name or fallback to SF name
  return t.has(sku) ? t(sku) : fallbackName;
}

### Locale-Aware Navigation

// src/i18n/navigation.ts
import { createNavigation } from 'next-intl/navigation';
import { routing } from './routing';

export const { Link, redirect, usePathname, useRouter } = createNavigation(routing);

### Middleware

// src/middleware.ts
import createMiddleware from 'next-intl/middleware';
import { routing } from './i18n/routing';

const intlMiddleware = createMiddleware(routing);

export default function middleware(request: NextRequest) {
  // Existing CSP headers logic here...
  return intlMiddleware(request);
}

export const config = {
  matcher: ['/', '/(ja|en)/:path*']
};

## Files to Modify

| File | Changes |
| --- | --- |
| apps/portal/package.json | Add next-intl dependency |
| apps/portal/next.config.mjs | Add next-intl plugin |
| apps/portal/src/app/layout.tsx | Move to [locale]/, add <html lang> |
| apps/portal/src/app/sitemap.ts | Generate entries for both locales |
| All page files under src/app/ | Move to [locale]/, add translations |
| All components with hardcoded text | Replace with t() calls |
| packages/domain/services/utils.ts | Remove hardcoded tier metadata (move to translations) |

## Critical Files (Read Before Implementing)

apps/portal/src/app/layout.tsx                    # Root layout to restructure
apps/portal/src/app/(public)/(site)/page.tsx      # Home page structure
apps/portal/src/features/services/components/     # Product display components
apps/portal/src/components/shell/                 # Header, footer, navigation
packages/domain/services/utils.ts                 # Hardcoded tier metadata

## Implementation Phases

### Phase 1: Infrastructure

- Install next-intl

- Create src/i18n/ configuration files

- Create messages/en.json and messages/ja.json skeletons

- Create src/middleware.ts with locale detection

- Restructure src/app/ under [locale]/

- Update root layout with <html lang={locale}>

### Phase 2: Shell & Navigation

- Migrate PublicShell (header, footer, navigation)

- Migrate AccountShell (sidebar, header)

- Create LanguageSwitcher component

- Add switcher to both shells

- Update all <Link> to use locale-aware version

### Phase 3: Public Pages

- Home page + metadata

- About page + metadata

- Services pages (Internet, SIM, VPN) + metadata

- Contact/Help pages

- Auth pages (login, signup, password reset)

### Phase 4: Account Pages

- Dashboard

- Billing pages (invoices, payments)

- Subscription pages

- Support pages (tickets)

- Settings pages (profile, security)

### Phase 5: Products & SEO

- Create product SKU → name mappings

- Implement useProductName hook

- Update sitemap for multi-locale

- Add hreflang tags to all pages

- Update OpenGraph metadata per locale

### Phase 6: Testing & Polish

- Language switching persistence (WHMCS sync)

- Verify all pages render in both languages

- Check for missing translations (fallback behavior)

- SEO validation (hreflang, sitemap)

- Cross-browser testing

## Language Persistence Flow

User clicks JA in LanguageSwitcher
    ↓
1. next-intl updates URL to /ja/...
2. Cookie NEXT_LOCALE set to "ja"
3. Portal calls PATCH /api/me { language: "ja" }
4. BFF updates WHMCS client.language
    ↓
On next login:
    ↓
1. User authenticates
2. Portal fetches GET /api/me
3. Response includes { language: "ja" }
4. Redirect to /ja/... or use for initial locale

## SEO Checklist

- <html lang="ja"> / <html lang="en"> on root

- hreflang alternates in metadata

- Multi-locale sitemap with alternates

- OpenGraph locale (ja_JP / en_US)

- Canonical URLs per locale

- No duplicate content penalties

## Verification Steps

- Build: pnpm --filter @customer-portal/portal build

- URLs: Visit /, /en/, /ja/, /en/account, /ja/account

- Switching: Toggle language, verify cookie + WHMCS sync

- Products: Check product names show in correct language

- Metadata: View source for correct <title>, hreflang

- Sitemap: Check /sitemap.xml has both locales

- Persistence: Log out, log in, verify language preserved

## Dependencies

pnpm --filter @customer-portal/portal add next-intl

## Notes

- No BFF changes: Language is UI concern, BFF just stores preference

- No SF changes: Product names translated via SKU mapping in JSON

- Incremental translation: Can deploy with partial translations, missing keys fall back to English

- Type safety: Add global.d.ts for autocomplete on translation keys